Food Fuels Requirements

Registration

1. A user selects a plan, a screen pops up with a registration form
   1. The registration form contains: first name, last name, email, cell number, general availability and referral. And a checkbox to agree to Terms and Conditions.

**Status: Done except cell number, gender, general availability and referral.**

* 1. Reporting should be available in the secure Admin Board containing the above info
     1. This reporting should have a sort/filter and search. Should be able to sort by date range, months, member id’s,

**Status: Done.**

1. A user is able to save the data entered and the screen will render to the next screen, the payment screen where they enter payment details.

**Status: Done except payment gateway integration.**

1. A user is able to pay and the screen will render to the next screen which will be the Coach Selection screen.
   1. This should be a search box where users can type a letter and it will bring up all the coaches with that letter
   2. The user should be able to click on a Select button for the Coach
      1. Once the coach is selected display a confirmation pop up box for user to confirm coach
   3. If a user doesn’t have a coach selected there should be multiple coach profiles with buttons to automatically join that coach’s group.
   4. An option for Food Fuels to select a coach
   5. An option to have an anonymous profile
   6. An option to opt out of leader board
   7. User will need to enter their Goal Weight
   8. User will need to upload a profile picture – if not picture is uploaded a random picture will be assigned

**Status: Pending, will take 16 hours to implement.**

1. When the user selects a coach they will automatically be assigned to the coach

**Status: Pending, will take 1 hour to implement.**

1. A user will get a confirmation message/display that registration was complete

**Status: Done**

1. The registration screen, Payment screen and Coach Selection screen should have a consistent look and feel.

**Status: Okay, will keep in mind.**

1. Playback of a video will follow the registration confirmation
   1. Video should playback automatically

**Status: Done.**

* 1. User should have an option to skip the video

**Status: Done.**

1. User will then land on the Dash Board page/Fuel Gage

**Status: Done.**

Dash Board/Fuel Gage

1. Dashboard should be command central.
   1. User should be able to retrieve messages from coach

**Status: Pending, will take 1 hours to implement.**

* 1. User should be able to send messages to coach

**Status: Pending, will take 1 hours to implement.**

* 1. User should get message notification when a coach sends one.

**Status: Pending, will take 2 hours to implement.**

* 1. User should be able to Access the recipe page

**Status: Done, Page is currently static**

* 1. User should be able to Access the Community page

**Status: Done, Page is currently static**

* 1. User should be able to Access the Coaches Corner

**Status: Done, Page is currently static**

* 1. User should be able to Access view the meal plan & shopping list for the current week

**Status: Pending, will take 4 hours to implement.**

* 1. User should be able to download PDF documents

**Status: Pending, will take 2 hours to implement.**

* 1. User should be able to log out

**Status: Done**

1. Display an animated Weight graph with a button to enter daily weights
   1. The graph should be dynamic and automatically timestamp the date & weight based off of the entry

**Status: In-Progress**

1. When Button to enter daily weight is clicked a screen pops up for users to enter their weight to one decimal point. The screen will also be populated with the current date and users will have the ability to change the calendar date.

**Status: Almost done , will upload soon**

1. A message board should display where coaches can display a message for their group members to see.

**Status: Pending, will take 4 hours to implement**

1. Display Weightloss statistics with animation: Total weightloss, days missed since last weight entry, distance to goal, start date, membership days remaining, weightloss for current month and current week, weekend weight (Saturday & Sunday & Monday weight entries pounds gained and lost)

**Status: Almost done , will upload soon**

**Meal Planner**

Meal Plan is a running 12 week cycle that starts on day when when a user selects get started and runs for a full 12 weeks with the opportunity to start over or add weeks if needed.

Changes can be made to the admin board without impact to the pan

Shopping list will need to be downloadable as well

Members should not be able to copy/paste shopping list (or screenshot if possible)

Ideal world would be to have give users the ability to change their list by selecting from our FoodFuels list meaning, if Chicken is on the menu and they want lean beef, user can select lean beef and it will automatically update their shopping list and meal plan

If a members end date is near, we need to make sure they can only see up to the final date of their membership even if it’s mid week. etc.

If a member still has a membership for the following week, they can see a preview of the week in advance.

Shopping lists and meal plan preview need to be available the prior Thurs.

Meal plan displays 1 week at a time on the dashboard, with a preview for the following week if membership is still live that next week

Administration side, would be nice to build a automatic shopping list and meal plan calculator based on our input.

User should be able to adjust the start time of their first meal, and each meal would be planned for 3 hours after that

Do not want a simple text display box like we have today for meal plan and shopping list.

**Status: Whole section is pending, It will take around 40 hours to complete this section in front as well as admin.**

**My Recipes**

Ability to tag recipes as favorites per users

Ability for users to rate recipes with a 5 start rating system

Ability for users to upload their favorite recipes that need to be approved by the admin or their coaches. Recipe will also show username it was uploaded by

Quicker load times for pics and recipes

Share button to share recipes on the community page

Comment button to be able to comment on recipes

Quick buttons with display icons to see different search parameters that we can edit and add more protein veggie, fruit, fast fuel, carb, vegetarian, fish chicken highest rated, etc

Simple search process so users can easily search recipes, name, ingridents, tags, favorites

**Status: Whole section is pending, It will take around 32 hours to complete this section in front as well as admin.**

**Community Page**

News feed similar to Facebook with latest posts, pics, videos. Anything posted to the community page is viewable to any member

Users don't need a profile page, it should be their dashboard

Displays username or first/last name

Users can choose to remain anonymous

If a user likes an older video, they can share it to the community page regardless of timeframe or original post

Area for members to view shared videos, pics etc

Admin ability to edit/delet posts

must be able to “like” and “cheer on” posts

Ability for coaches to highlight member of the week - could be a simple click from the coaches report that automatically allow the coach to comment and share the pic with a nic frame or badge

Message from Aaron Section - Area where users can see comments from Aaron, FoodFuels founder. Could be on the dashboard or community

Coaches need a badge showing they are a coach.

**Status: Whole section is pending, It will take around 48 hours to complete this section in front as well as admin.**

**Coaches Profile**

Report showing user weight metrics

Members need to be removed from reporting once their membership expires

Name, Start, plan, Days Remaining, starting weight, goal weight, distance to goal, entries missed, weight loss last week, weight lost this week, weight loss current month, total loss, last login, send message, congratulate button leading to community page. Also need to show the actual weight entries below each user metrics, or a toggle button displaying the dates at the top of the page, and the actual weight entry. All details need to be sortable

**Status: Whole section is pending, It will take around 16 hours to complete this section in front as well as admin.**

**Admin Page**

**Users**

Ability to add new users and or coaches

**Status: Done**

Need to be able to block, put membership on hold and or activate membership

**Status: Pending – 8 hours**

User reporting should display Name, Username, Active, Block User, Suspend Membership/hold, Coach, email, last visit date, registration date, member ID

All reporting should be sortable and searchable by all fields

**Status: Done, some fields are missing. I will add those fields also.**

Ability to assign users to coaches if they don’t have one or we need to move them

**Status: Done**

**Payment Tools**

Payment reporting details, name, username, referred by, coach, total amount, and if it was a renew or new purchase.

If renew coach receives and automatic email with details of renew

Need ability to search all fields

Need ability to export monthly reporting based on given date range. This function will help me quickly understand what coach I need to pay and how much

Back end should be enabled to allow creation of new plans, and or pricing etc.

Ability to add coupon codes

**Status: Whole section is pending, It will take 24 hours to implement.**

**Weight Tracker**

name, username, date, weight coach age, sex. All editable and sortable.

All weight details need to be exportable as well.

**Status: Whole section is pending, It will take 4 hours to implement.**

**Coach Performance Reporting**

Reporting so we can see the level of engagement with our coaches

# of logins, number of likes,number of shares, number of messages sent, total login time if possible. Metrics reset each month

**Status: Whole section is pending, It will take 16 hours to implement.**

**MISC**

Mail Chimp Integration

**Est: 16 hours**

Terms and Conditions

Need to be able to update T’S&C’s and gather ip info when users agree to terms Update

**Est: 4 hours**

Ability to upload PDF docs to the dashboard

**Status: Almost done , will upload soon**

**Leaderboard**

A monthly display showing rankings by % of overall weight lost, this has been mostly developed but still missing a few items attached. [www.foodfuelsweightloss.com/leaderboard](http://www.foodfuelsweightloss.com/leaderboard)

Est: 16 hours